# Stage A Submission – GhostHouses

Date: 2026-01-23
Repository: https://github.com/bbdaria/GhostHouses

This document addresses the Stage A requirements from the course staff and summarizes the current system state, implemented features, and remaining work.

# 1. User Stories (HLD vs Current)

The original HLD defined 16 user stories. We currently track 17 User Story issues: the original 16 plus one added after HLD.

| US ID | Description | Status | Notes |
| --- | --- | --- | --- |
| US-1 | Clear role model (Viewer/Editor/Admin) | Implemented | Issue #20 scheduled to close before presentation. |
| US-2 | 2FA login | In Progress | Issue #21 open – OTP flow exists; real OTP integration pending (#4). |
| US-3 | User permissions control | In Progress | Issue #22 open – role gates exist; final admin controls pending. |
| US-4 | View building details | Implemented | Issue #23 closed. |
| US-5 | Search & filter buildings | Implemented | Issue #24 closed. |
| US-6 | View building card with photos | Implemented | Issue #25 closed. |
| US-7 | Export building card for presentations | Mostly Implemented | Issue #26 open only for template updates (#82). |
| US-8 | Add new buildings | Implemented | Issue #27 closed. |
| US-9 | Update existing buildings | Implemented | Issue #28 closed. |
| US-10 | Remove buildings with safeguards | Implemented | Issue #29 closed. |
| US-11 | View building change log | Implemented | Issue #30 closed. |
| US-12 | Search & filter logs | Implemented | Issue #31 closed. |
| US-13 | Add/edit log entries | Implemented | Issue #32 closed (logs auto‑generated from changes). |
| US-14 | Delete log entries | Removed | Requirement removed; logs are immutable (Issue #73). |
| US-15 | Full audit trail | Implemented | Issue #34 closed. |
| US-16 | External system sync | Planned | Issue #35 open (#5, #78). |
| US-17 | Export buildings table to Excel for backup/restore | Implemented | Added after HLD; Issue #76 closed. |

Changes from HLD:

- US-14 (Delete logs) was removed per client request; logs are immutable and audit‑grade.

- Added after HLD: US-17 Export buildings table to Excel for backup/restore (Issue #76).

- Added use case: multi‑select buildings and export multiple building cards to a PPTX deck (implemented, Issue #74).

- Import/Export workflows and template converter were expanded beyond the original HLD scope.

# 2. Design / Class Diagram

Layered architecture: Controllers → Services → Data → Models. Planned components (external sync) are marked in yellow; implemented components are green.

Arrow legend: A → B means A uses/depends on B; A <|– B means inheritance; 1→* indicates one‑to‑many relationships. Incoming arrows mean others depend on this component; outgoing arrows mean it depends on others.

Layer definitions:

DTOs (Data Transfer Objects): small request/response shapes so we don’t expose database entities directly.

Controllers: API entry points that validate input, call services, and return DTOs.

Services: business logic (validation, import/export workflows, logging, integrations like OTP/external sync).

Data layer: EF Core DbContext, migrations, and import utilities; uses LINQ (C# query syntax) instead of raw SQL.

Models: domain entities (Building, Street, User, Log) plus metadata like FieldSpecAttribute.

# 3. GitHub Repository & Handoff Readiness

Repository is structured to support handoff and maintenance:

- Clear separation of backend/frontend (`project/web-server`).

- Documentation stored under `docs/` (HLD, architecture, conventions, submissions).

- Issue workflow with branch naming `Issues/#<number>-<slug>` and one issue per branch.

- Issue guard workflow comments on missing metadata (milestone, labels, parent story) and rule violations.

- Tests live under `tests/` (currently minimal smoke tests).

# 4. CI/CD and Deployment Flow

Current state:

- Application is built and run locally via Docker Compose.

- Temporary client testing host: team PC kept online with No‑IP + port‑forwarding (external HTTP 80 → internal 8080; PostgreSQL 5432; pgAdmin 8081).

- Issue‑guard workflow exists for metadata enforcement.

Planned next stage:

- Add CI pipeline for build + tests on PR/merge.

- Deploy to client Windows Server with HTTPS once IT provides the environment (Issue #78).

HLD vs current:

- Same as HLD: GitHub workflow (dev for ongoing work, main for stable releases) and a Dockerized stack.

- Changed: official Windows Server deployment is delayed; a temporary host is used to keep client testing active.

# 5. POC (from HLD)

HLD POC: validate Excel ingestion of municipal data into the system database.

What we delivered beyond the POC:

- Single source of truth for Buildings/Streets rules shared by add/edit/import/export.

- Immutable logs (audit‑grade).

- New strict template is the only accepted import format.

- Temporary converter maps legacy files to the new template; validation is enforced on import.

Outcome:

- Reliable, production‑grade import with staged validation and conflict resolution.

# 6. Current Project Risk

Primary risk: deployment on the client’s Windows Server with unknown infrastructure and external system integrations. This affects OTP, API connectivity, and production configuration. Mitigation: early coordination with client IT, containerized deployment plan, and API contract definition.

# 7. Risk Management Table

| Project Risk Severity | Likelihood of Risk | Mitigation | Severity After Mitigation | Likelihood After Mitigation |
| --- | --- | --- | --- | --- |
| High | Medium | Define deployment plan with client IT; test pilot deployment | Medium | Low |
| High | Medium | Define external API contracts; build mocks/adapters | Medium | Low |
| Medium | High | Integrate OTP with client provider; maintain fallback | Medium | Low |
| Medium | High | Staged import validation + conflict resolution | Low | Medium |
| Medium | Medium | Docs, conventions, issue guard, structured repo | Low | Low |

# 8. Current Backlog

All Stage A milestone issues and Current Sprint items are closed (Done or Canceled).

All remaining open items are in Stage B.

Backlog (open issues):

- #4 Real OTP integration

- #5 External data sources integration

- #78 Deployment on client Windows Server

- #82 Building card template update (awaiting client)

Open User Stories tied to backlog:

- US‑2 2FA login

- US‑3 Permissions

- US‑7 Building card export (template update)

- US‑16 External system sync

Why Stage B: these depend on external inputs (client IT deployment access, external municipal APIs, OTP provider integration, and a new building card template), so they cannot be completed in Stage A.

# 9. UML: Use Case (Implemented / Planned / Backlog)

Color legend: Green = implemented, Yellow = planned, Red = backlog, Gray = canceled/removed. Added items are labeled (Added).

# 10. UML: Class Diagram

Implementation‑accurate class diagram; planned components are marked separately.

# 11. UML: Deployment (Desired / Target)

Target deployment: municipality users access the Frontend over HTTPS; Frontend calls Backend; Backend connects to PostgreSQL, Auth Server, and municipal services inside the network.

Docker containers: frontend + backend run in containers on the web server; PostgreSQL + pgAdmin run in containers on the database server.

pgAdmin is for municipality IT/DB admins only (not end users).

# 12. UML: Deployment (Current / Existing)

Current temporary hosting on team PC with No‑IP + port‑forwarding (external HTTP 80 → internal 8080; PostgreSQL 5432; pgAdmin 8081).