# Stage A Submission Checklist

Source: /mnt/c/Users/karee/OneDrive/Desktop/Temporary/02340311 - Yearly Project in Software Eng.-Stage a/GhostHouses/docs/final semester a submission/20012026davidnotes.txt

# Checklist (David Notes)

[ ] User Stories: changes from HLD, what is implemented, what remains for next semester.

[ ] Design: Class diagram (implementation-based, with implemented vs planned coloring).

[ ] GitHub: repository structure and handoff readiness.

[ ] CI/CD workflow: from release to client deployment.

[ ] POC status from HLD and outcome.

[ ] Current project risk and mitigation plan.

[ ] Risk management table (severity, likelihood, mitigation, post-mitigation values).

[ ] Current backlog.

[ ] Required UML diagrams: Use case (colored), Class, Deployment (desired), Deployment (current).

Note: Items below are supported by sections in this document; mark completed after review.

# Changes vs HLD (Summary from Closed Issues)

Closed issues reflect client change requests and UI/flow adjustments beyond the original HLD. Summary by area:

Buildings CRUD (US-4..10): 10 closed issues

Logs & Audit (US-11..15): 8 closed issues

Other: 8 closed issues

Filters / Search: 7 closed issues

Excel / POC: 5 closed issues

Auth & Roles (US-1..3): 4 closed issues

Streets: 4 closed issues

Repo / Docs: 2 closed issues

Testing / CI-CD: 1 closed issues

# Repository Status (GitHub)

The repo uses a dev branch and issue-based branches. Closed issues indicate delivered changes; open issues represent backlog and planned features. The Issues Overview section below lists all issues for handoff and maintenance.

# HLD User Stories vs Issues

| User Story | Description | Linked Issue | Issue Status |
| --- | --- | --- | --- |
| US-1 | As an admin, I want a clear role model (Viewer, User–Editor, Admin) so that access and responsibilities are unambiguous. | #20 As an admin, I want a clear role model (Viewer, User–Editor, Admin) so that access and responsibilities are unambiguous. | open |
| US-2 | As an admin, I want users to log in with 2FA so that only authorized people can use the system. | #21 As an admin, I want users to log in with 2FA so that only authorized people can use the system. | open |
| US-3 | As an admin, I want to set municipality user permissions to view/edit/can’t access so that system access is controlled. | #22 As an admin, I want to set municipality user permissions to view/edit/can’t access so that system access is controlled. | open |
| US-4 | As a viewer, I want to view building details so that I can review its current status. | #23 As a viewer, I want to view building details so that I can review its current status. | open |
| US-5 | As a viewer, I want to search and filter buildings (street, house no., nickname, status/category, area) so that I can quickly find relevant records. | #24 As a viewer, I want to search and filter buildings (street, house no., nickname, status/category, area) so that I can quickly find relevant records. | open |
| US-6 | As a viewer, I want to open a building page/card with photos so that I can understand the property at a glance. | #25 As a viewer, I want to open a building page/card with photos so that I can understand the property at a glance. | open |
| US-7 | As a viewer, I want to produce a building card image to include in presentations. | #26 As a viewer, I want to produce a building card image to include in presentations. | open |
| US-8 | As an editor, I want to add new buildings so that the database stays current. | #27 As an editor, I want to add new buildings so that the database stays current. | open |
| US-9 | As an editor, I want to update existing buildings so that errors and changes are reflected promptly. | #28 As an editor, I want to update existing buildings so that errors and changes are reflected promptly. | open |
| US-10 | As an editor, I want to remove buildings (with safeguards) so that obsolete or duplicate entries are cleaned up. | #29 As an editor, I want to remove buildings (with safeguards) so that obsolete or duplicate entries are cleaned up. | open |
| US-11 | As a viewer, I want to view a building’s change log so that I can understand its history. | #30 As a viewer, I want to view a building’s change log so that I can understand its history. | open |
| US-12 | As a viewer, I want to search and filter logs so that I can locate specific events quickly. | #31 As a viewer, I want to search and filter logs so that I can locate specific events quickly. | open |
| US-13 | As an editor, I want to add or edit log entries for a building so that important actions are recorded. | #32 As an editor, I want to add or edit log entries for a building so that important actions are recorded. | open |
| US-14 | As an admin, I want to delete log entries so that sensitive or erroneous logs can be corrected while preserving accountability. | #33 As an admin, I want to delete log entries so that sensitive or erroneous logs can be corrected while preserving accountability. | open |
| US-15 | As a viewer, I want a full audit trail of who changed what and when so that compliance requirements are met. | #34 As a viewer, I want a full audit trail of who changed what and when so that compliance requirements are met. | open |
| US-16 | As an editor, I want status/data to sync with external municipality systems so that data remains consistent across systems. | #35 As an editor, I want status/data to sync with external municipality systems so that data remains consistent across systems. | open |

Note: Issue state reflects GitHub status; verify implementation in demo/QA.

# Current Backlog (Open Issues)

#74 building card multiselect

#36 Add proper .gitignore

#35 As an editor, I want status/data to sync with external municipality systems so that data remains consistent across systems.

#34 As a viewer, I want a full audit trail of who changed what and when so that compliance requirements are met.

#33 As an admin, I want to delete log entries so that sensitive or erroneous logs can be corrected while preserving accountability.

#32 As an editor, I want to add or edit log entries for a building so that important actions are recorded.

#31 As a viewer, I want to search and filter logs so that I can locate specific events quickly.

#30 As a viewer, I want to view a building’s change log so that I can understand its history.

#29 As an editor, I want to remove buildings (with safeguards) so that obsolete or duplicate entries are cleaned up.

#28 As an editor, I want to update existing buildings so that errors and changes are reflected promptly.

#27 As an editor, I want to add new buildings so that the database stays current.

#26 As a viewer, I want to produce a building card image to include in presentations.

#25 As a viewer, I want to open a building page/card with photos so that I can understand the property at a glance.

#24 As a viewer, I want to search and filter buildings (street, house no., nickname, status/category, area) so that I can quickly find relevant records.

#23 As a viewer, I want to view building details so that I can review its current status.

#22 As an admin, I want to set municipality user permissions to view/edit/can’t access so that system access is controlled.

#21 As an admin, I want users to log in with 2FA so that only authorized people can use the system.

#20 As an admin, I want a clear role model (Viewer, User–Editor, Admin) so that access and responsibilities are unambiguous.

#19 Make a convention document

#9 duplicate buildings protection

#8 add images feaure for building's details

#7 add a feature to export building's details as a png file (building card)

#5 fetch data from other data bases

#4 setup a real OTP

# Issues Overview (All)

| Issue # | Title | State | Category (HLD Area) |
| --- | --- | --- | --- |
| 1 | HLD submission 19.11 | closed | Other |
| 2 | fix bugs with logs | closed | Logs & Audit (US-11..15) |
| 3 | fix bugs in user managment page | closed | Auth & Roles (US-1..3) |
| 4 | setup a real OTP | open | Auth & Roles (US-1..3) |
| 5 | fetch data from other data bases | open | Other |
| 6 | light mode? | closed | Other |
| 7 | add a feature to export building's details as a png file (building card) | open | Building Card / Images (US-6..7) |
| 8 | add images feaure for building's details | open | Building Card / Images (US-6..7) |
| 9 | duplicate buildings protection | open | Buildings CRUD (US-4..10) |
| 10 | mandatory fields for filter and add buildings | closed | Filters / Search |
| 11 | add an option to sort the tables | closed | Filters / Search |
| 12 | add an option to change password for users | closed | Auth & Roles (US-1..3) |
| 13 | settings page | closed | Other |
| 14 | GitFlow Github restructure | closed | Buildings CRUD (US-4..10) |
| 15 | Documentation | closed | Repo / Docs |
| 16 | feature to import buildings from excel file | closed | Excel / POC |
| 17 | add tests | closed | Testing / CI-CD |
| 18 | link issues with User Stories | closed | Auth & Roles (US-1..3) |
| 19 | Make a convention document | open | Repo / Docs |
| 20 | As an admin, I want a clear role model (Viewer, User–Editor, Admin) so that access and responsibilities are unambiguous. | open | Auth & Roles (US-1..3) |
| 21 | As an admin, I want users to log in with 2FA so that only authorized people can use the system. | open | Auth & Roles (US-1..3) |
| 22 | As an admin, I want to set municipality user permissions to view/edit/can’t access so that system access is controlled. | open | Auth & Roles (US-1..3) |
| 23 | As a viewer, I want to view building details so that I can review its current status. | open | Buildings CRUD (US-4..10) |
| 24 | As a viewer, I want to search and filter buildings (street, house no., nickname, status/category, area) so that I can quickly find relevant records. | open | Streets |
| 25 | As a viewer, I want to open a building page/card with photos so that I can understand the property at a glance. | open | Building Card / Images (US-6..7) |
| 26 | As a viewer, I want to produce a building card image to include in presentations. | open | Building Card / Images (US-6..7) |
| 27 | As an editor, I want to add new buildings so that the database stays current. | open | Buildings CRUD (US-4..10) |
| 28 | As an editor, I want to update existing buildings so that errors and changes are reflected promptly. | open | Buildings CRUD (US-4..10) |
| 29 | As an editor, I want to remove buildings (with safeguards) so that obsolete or duplicate entries are cleaned up. | open | Buildings CRUD (US-4..10) |
| 30 | As a viewer, I want to view a building’s change log so that I can understand its history. | open | Logs & Audit (US-11..15) |
| 31 | As a viewer, I want to search and filter logs so that I can locate specific events quickly. | open | Logs & Audit (US-11..15) |
| 32 | As an editor, I want to add or edit log entries for a building so that important actions are recorded. | open | Logs & Audit (US-11..15) |
| 33 | As an admin, I want to delete log entries so that sensitive or erroneous logs can be corrected while preserving accountability. | open | Logs & Audit (US-11..15) |
| 34 | As a viewer, I want a full audit trail of who changed what and when so that compliance requirements are met. | open | Logs & Audit (US-11..15) |
| 35 | As an editor, I want status/data to sync with external municipality systems so that data remains consistent across systems. | open | Testing / CI-CD |
| 36 | Add proper .gitignore | open | Repo / Docs |
| 37 | Add README | closed | Repo / Docs |
| 39 | fix sql table names and trypes | closed | Other |
| 40 | implement streets page | closed | Streets |
| 41 | make a select panel for building to show all building's stats to make sure everything is being imported from the excel | closed | Excel / POC |
| 42 | Remove "street name to street ID" tab from the GUI | closed | Streets |
| 43 | Change what fields appear in building creation | closed | Buildings CRUD (US-4..10) |
| 44 | Improve logging table | closed | Logs & Audit (US-11..15) |
| 45 | Add export to excel | closed | Excel / POC |
| 46 | Add missing filters on main page | closed | Filters / Search |
| 47 | Filter by last updated date | closed | Filters / Search |
| 48 | Reorder Classification before Rehabilitation Status in filters | closed | Filters / Search |
| 49 | Align Search/Reset buttons on one row | closed | Filters / Search |
| 50 | Fix Excel export when hosted externally | closed | Excel / POC |
| 51 | Enable sorting by clicking table headers | closed | Filters / Search |
| 52 | Reorder Classification before Rehabilitation Status in Add Building | closed | Buildings CRUD (US-4..10) |
| 53 | Rehab Status only required for “Vacant & In Rehabilitation” | closed | Other |
| 54 | Add “No Street Name” option in street list | closed | Streets |
| 55 | Newly added streets don’t appear in Add Building | closed | Streets |
| 56 | Reorder sections in Building Details (view) | closed | Buildings CRUD (US-4..10) |
| 57 | Simplify ID label in Building Details (view) | closed | Buildings CRUD (US-4..10) |
| 58 | Reorder sections in Building Details (edit) | closed | Buildings CRUD (US-4..10) |
| 59 | Simplify ID label in Building Details (edit) | closed | Buildings CRUD (US-4..10) |
| 60 | Activity Log tab should show only the log | closed | Logs & Audit (US-11..15) |
| 61 | Add global activity log by date range | closed | Logs & Audit (US-11..15) |
| 62 | Logs/Users: replace sort block with header-click sorting | closed | Auth & Roles (US-1..3) |
| 63 | Edit Building: make Rehab Status conditional like Add Building | closed | Buildings CRUD (US-4..10) |
| 64 | match exported excel columns to UI | closed | Excel / POC |
| 65 | remove "show" button | closed | Other |
| 66 | make "delete" button safe | closed | Other |
| 67 | Add log filtering by deletion logs | closed | Logs & Audit (US-11..15) |
| 68 | Add dropdowns to building details | closed | Buildings CRUD (US-4..10) |
| 69 | Allow empty "תמונת מצב" on edit/create | closed | Other |
| 70 | popup building window | closed | Buildings CRUD (US-4..10) |
| 71 | Remove unused columns from the logs | closed | Logs & Audit (US-11..15) |
| 72 | Make log fields always visible | closed | Logs & Audit (US-11..15) |
| 73 | Remove the ability to delete logs | closed | Logs & Audit (US-11..15) |
| 74 | building card multiselect | open | Building Card / Images (US-6..7) |

# CI/CD Workflow (from HLD)

Planned CI: run on PR/merge to dev; install deps, lint/static analysis, tests, and block merge on failures. Planned CD: deploy dev -> staging after merge; production deploy after QA approval with rollback support.

Current status: deployments are still manual (local host with port forwarding). Recommended next step: move to client infrastructure with HTTPS and automate deploy steps.

# POC Status (from HLD)

HLD POC: Excel import into the system database. Status: implemented and used for data ingestion; verify with current import flow and sample file.

# Current Risk Focus

Primary risk: deployment reliability and external integrations (hosting on a single PC; dependency on municipal APIs/SSO). Mitigation: move to client servers, enforce HTTPS, add backups/monitoring, and mock integrations early.

# Risk Management Table

| Risk Severity | Likelihood | Mitigation | Severity After Mitigation | Likelihood After Mitigation |
| --- | --- | --- | --- | --- |
| High | Medium | Move hosting to managed client servers; add backups and monitoring. | Medium | Low |
| High | Medium | Define API contracts early; build mock/stub integration layer. | Medium | Low |
| Medium | Medium | Add DB indexes, pagination, and load testing for filters/logs. | Low | Low |
| High | Low | Enforce RBAC and audit logs for sensitive operations. | Medium | Low |
| Medium | Medium | Add validation for duplicates and data quality checks. | Low | Low |

# UML Diagrams (Delivered)

use_case_current.png

class_current.png

deployment_desired.png

deployment_current.png