# GhostHouses - Stage A Submission

Course: 2340311 Yearly Project (Stage A).

Repository: GhostHouses.

# 1. User Stories (Changes vs HLD, Implemented, Remaining)

The HLD user stories are still used as the main scope, but client feedback led to many UI/UX refinements and reporting changes (filters, logs layout, sorting, export format). These changes are reflected in closed issues.

| User Story | Description | Tracked Issue | Status (Issue State) |
| --- | --- | --- | --- |
| US-1 | Role model (Viewer, User–Editor, Admin). | #20 As an admin, I want a clear role model (Viewer, User–Editor, Admin) so that access and responsibilities are unambiguous. | open |
| US-2 | 2FA login for authorized access. | #21 As an admin, I want users to log in with 2FA so that only authorized people can use the system. | open |
| US-3 | User permissions (view/edit/no access). | #22 As an admin, I want to set municipality user permissions to view/edit/can’t access so that system access is controlled. | open |
| US-4 | View building details. | #23 As a viewer, I want to view building details so that I can review its current status. | open |
| US-5 | Search and filter buildings. | #24 As a viewer, I want to search and filter buildings (street, house no., nickname, status/category, area) so that I can quickly find relevant records. | open |
| US-6 | Open building card with photos. | #25 As a viewer, I want to open a building page/card with photos so that I can understand the property at a glance. | open |
| US-7 | Export building card image. | #26 As a viewer, I want to produce a building card image to include in presentations. | open |
| US-8 | Add new buildings. | #27 As an editor, I want to add new buildings so that the database stays current. | open |
| US-9 | Update existing buildings. | #28 As an editor, I want to update existing buildings so that errors and changes are reflected promptly. | open |
| US-10 | Remove buildings with safeguards. | #29 As an editor, I want to remove buildings (with safeguards) so that obsolete or duplicate entries are cleaned up. | open |
| US-11 | View building change log. | #30 As a viewer, I want to view a building’s change log so that I can understand its history. | open |
| US-12 | Search and filter logs. | #31 As a viewer, I want to search and filter logs so that I can locate specific events quickly. | open |
| US-13 | Add/edit log entries. | #32 As an editor, I want to add or edit log entries for a building so that important actions are recorded. | open |
| US-14 | Delete log entries (admin). | #33 As an admin, I want to delete log entries so that sensitive or erroneous logs can be corrected while preserving accountability. | open |
| US-15 | Full audit trail (who/what/when). | #34 As a viewer, I want a full audit trail of who changed what and when so that compliance requirements are met. | open |
| US-16 | Sync data with external municipal systems. | #35 As an editor, I want status/data to sync with external municipality systems so that data remains consistent across systems. | open |

Implemented in Stage A (high-level):

Buildings list, filters, add/edit/delete flows, and detailed building view.

Logs view with filtering, snapshots, and audit visibility.

Users & roles UI, login + OTP page.

Streets management page and export features.

Remaining for next semester (based on open issues):

External systems sync (US-16), log edit/delete (US-13/14), full audit trail (US-15).

Building card export + images support (US-6/7), duplicate prevention flow.

OTP integration with real provider and deployment to client servers.

# 2. Design (Class Diagram)

Class diagram below reflects the implemented domain model (green) and planned components (yellow). Planned components include BuildingImage and BuildingCardExporter.

# 3. GitHub Repository Readiness

Structure overview:

`project/web-server` contains backend (ASP.NET) and frontend (React).

`project/db-server` and `project/docker-compose.yml` provide local/dev environment.

`docs/` stores requirements and submission artifacts.

Branching uses `dev` plus issue-specific branches (Issues/#NN-...).

# 4. CI/CD (Current vs Planned)

Planned (HLD): CI on PR/merge to dev (lint/tests), CD to staging after merge, production deploy after QA approval with rollback.

Current: manual Docker Compose deployment on a host PC with port forwarding; HTTPS not fully managed. Next step: move to client infrastructure and automate CI/CD.

# 5. POC Status

HLD POC: Excel import into the system database. Status: implemented and used for initial data ingestion; verify with the latest import flow.

# 6. Current Project Risk

Primary risk: deployment reliability and dependency on external municipal APIs/SSO. Mitigation: move hosting to client servers, formalize API contracts, add monitoring and backups.

# 7. Risk Management Table

| Risk Severity | Likelihood | Mitigation | Severity After Mitigation | Likelihood After Mitigation |
| --- | --- | --- | --- | --- |
| High | Medium | Move hosting to managed client servers; add backups and monitoring. | Medium | Low |
| High | Medium | Define API contracts early; build mock/stub integration layer. | Medium | Low |
| Medium | Medium | Add DB indexes, pagination, and load testing for filters/logs. | Low | Low |
| High | Low | Enforce RBAC and audit logs for sensitive operations. | Medium | Low |
| Medium | Medium | Add validation for duplicates and data quality checks. | Low | Low |

# 8. Current Backlog (Open Issues)

#74 building card multiselect

#36 Add proper .gitignore

#35 As an editor, I want status/data to sync with external municipality systems so that data remains consistent across systems.

#34 As a viewer, I want a full audit trail of who changed what and when so that compliance requirements are met.

#33 As an admin, I want to delete log entries so that sensitive or erroneous logs can be corrected while preserving accountability.

#32 As an editor, I want to add or edit log entries for a building so that important actions are recorded.

#31 As a viewer, I want to search and filter logs so that I can locate specific events quickly.

#30 As a viewer, I want to view a building’s change log so that I can understand its history.

#29 As an editor, I want to remove buildings (with safeguards) so that obsolete or duplicate entries are cleaned up.

#28 As an editor, I want to update existing buildings so that errors and changes are reflected promptly.

#27 As an editor, I want to add new buildings so that the database stays current.

#26 As a viewer, I want to produce a building card image to include in presentations.

#25 As a viewer, I want to open a building page/card with photos so that I can understand the property at a glance.

#24 As a viewer, I want to search and filter buildings (street, house no., nickname, status/category, area) so that I can quickly find relevant records.

#23 As a viewer, I want to view building details so that I can review its current status.

#22 As an admin, I want to set municipality user permissions to view/edit/can’t access so that system access is controlled.

#21 As an admin, I want users to log in with 2FA so that only authorized people can use the system.

#20 As an admin, I want a clear role model (Viewer, User–Editor, Admin) so that access and responsibilities are unambiguous.

#19 Make a convention document

#9 duplicate buildings protection

#8 add images feaure for building's details

#7 add a feature to export building's details as a png file (building card)

#5 fetch data from other data bases

#4 setup a real OTP

# 9. UML Diagrams (Required)

## Use Case (Implemented / Planned / Backlog)

## Class Diagram

## Deployment - Desired

## Deployment - Current